**Music Wizard Labor Plan**

By Lizao Wang, Annie Liu, Vera Ye

**Individual Programming:**

|  |  |  |
| --- | --- | --- |
| **Lizao**   * **encryptedNamesQueue**   + hardEncrypt()   + easyEncrypt() | **Annie**   * **LinkedTernaryTree** * **musicTernaryTree**   + choose()   + musicTernaryTree() | **Vera**   * **TTNode** * **TernaryTree** * **usersGuess** |

**Joint programming:**

* **musicWizardPanel**
  + landingPage
  + questionPage
  + guessingPage
  + finalPage
* **musicWizardGUI**

**Timeline:**

* Submit presentation and labor plan (pdf) on Cyberduck by Dec.5th (Wed) midnight;
* In-class presentation at 11:10AM on Dec.6th (Thur);
* Finish individual programming by Dec.8th (Sat);
* Meet up for joint programming on Dec.9th (Sun);
* Complete first version of the entire project by Dec.15th (Sat) ;
* Meet with instructors for group presentation (Lizao via Facetime) on Dec.17th (Monday morning) [bring a folder containing a color-printed hardcopy of the entire finalized program];
* Finalize project and submit zipped documents & labor division (pdf) on Cyberduck by Dec.20th (Thur);